VENDOR RISK PROGRAM: QUARTERLY SUMMARY

Period: Q2 2026 (April 1 – June 30, 2026)

Prepared by: GRC Team

Audience: CISO, VP Engineering, Legal

# 1. Program Snapshot

| Metric | Value |
| --- | --- |
| Total vendors tracked | 10 |
| Tier 1 / Tier 2 / Tier 3 breakdown | 4 / 4 / 2 |
| Assessments completed this quarter | 7 |
| Assessments overdue | 1 |

# 2. Risk Portfolio Summary

| Risk Rating | Vendor Count |
| --- | --- |
| Critical | 2 vendors |
| High | 1 vendor |
| Medium | 3 vendors |
| Low | 4 vendors |

Two vendors PaymentCo and Data Backup Vendor currently sit in the Critical band. Both are Tier 1 vendors with direct payment or continuity exposure, and both have active remediation plans with CISO visibility.

# 3. Top Risks This Quarter

| Vendor | Risk Summary | Status |
| --- | --- | --- |
| PaymentCo | MFA not enforced on admin accounts handling cardholder data | Remediation in progress, due in 18 days |
| Data Backup Vendor | Business continuity test not performed in over 24 months | Remediation plan submitted, CISO briefed |
| HR Platform SaaS | Encryption at rest not confirmed for stored employee/candidate PII | Vendor attestation requested, response due next week |

# 4. Remediation Progress

| Metric | Value |
| --- | --- |
| Open remediations | 4 |
| Completed this quarter | 2 |
| Overdue | 1 |

# 5. Recommended Actions

Escalate PaymentCo MFA remediation to CISO if not closed by end of month: Owner: GRC Analyst, Due: July 23, 2026

Require signed Risk Acceptance Statement from Business Owner for Data Backup Vendor pending full remediation: Owner: VP Engineering, Due: July 15, 2026

Initiate overdue Tier 2 re-assessment for CDN Provider: Owner: GRC Analyst, Due: July 10, 2026

# 6. Upcoming Assessments (Next 90 Days)

| Vendor | Tier | Due Date |
| --- | --- | --- |
| FraudDetection API | 1 | August 1, 2026 |
| MarketingAnalytics Inc | 2 | August 15, 2026 |
| CloudHosting Ltd | 1 | September 1, 2026 |
| Office Supplies Portal | 3 | September 30, 2026 |

Bottom line: the vendor risk portfolio is stable quarter over quarter. Two Critical findings are actively tracked with executive visibility, and no new Tier 1 vendors were onboarded without CISO sign-off this quarter.